Here's the roadmap table — focused purely on tool quality and efficiency, with advanced features. Grounded in what's already in the codebase (so prerequisites are real), ordered roughly by value-per-effort within each theme.

## A. Detection quality (find more real issues, fewer false ones)

| # | Feature | What it does | Why it improves quality | Effort |
| --- | --- | --- | --- | --- |
| A1 | Self-consistency voting | Run the security/code agent 3× at temp >0 on risky diffs; keep only findings that appear in ≥2 samples | Cuts LLM hallucination noise dramatically; agreement-across-samples complements the existing agreement-across-agents | M |
| A2 | Semantic finding dedup (embeddings) | Correlation engine currently groups by file+line; add embedding similarity so differently-worded duplicates merge too | Cleaner Top Issues; same defect described two ways becomes one row | M |
| A3 | Auto-tuning from feedback | Your valid/false-positive clicks already suppress repeats — extend to re-weight severity and confidence per rule/repo over time | The tool literally gets more precise the more your team uses it | M |
| A4 | Cross-file taint propagation | Today taint tracking is per-file; follow tainted values across files via the reference graph you already build | Catches the injection paths that span controller → service → DAO (the realistic Java case) | L |
| A5 | Test-impact selection | Map changed symbols → test files that exercise them; report "these 14 tests must pass before merge" | Converts impact analysis into an actionable, minimal regression suite | M |
| A6 | FSD requirement memory | Persist extracted FSD requirements per repo; track requirement → implementing-PR history across releases | Spec drift becomes visible; "requirement 3.2 last touched by PR #214" | M |

## B. Efficiency & cost (faster runs, fewer tokens)

| # | Feature | What it does | Why it improves efficiency | Effort |
| --- | --- | --- | --- | --- |
| B1 | Dynamic agent routing | Skip agents whose domain isn't in the diff (no IaC files → no IaC agent LLM call; no SQL → schema static-only) | 30–50% token savings on typical PRs; faster wall-clock | S ⭐ |
| B2 | Incremental re-analysis | On PR update, re-analyse only files whose hunks changed since the last run; reuse prior agent results for untouched files | Second-push analyses drop from minutes to seconds — the most common real-world case | M |
| B3 | Prompt caching | Anthropic/OpenAI cache the static prompt prefix (system + schema + rubric); only the diff is uncached | ~40–60% input-token cost reduction with zero behavior change | S ⭐ |
| B4 | Tiered model routing | Haiku-class model triages each file's risk; only risky files go to the strong model | Big PRs get full coverage at a fraction of the cost | M |
| B5 | Streaming results to UI | Push each agent's result to the dashboard as it lands instead of waiting for the full report | Reviewer starts reading security findings while QA scenarios still run | M |
| B6 | Symbol-level diff cache | Cache per-(file-hash, agent) results across PRs — unchanged files in rebases/cherry-picks hit cache | Org-wide dedup of repeated analysis work | M |

## C. Advanced features (next-level capability)

| # | Feature | What it does | Value | Effort |
| --- | --- | --- | --- | --- |
| C1 | Auto-fix PRs | The remediation agent already produces fix diffs — apply them as a suggested commit / follow-up PR with one click | Findings become one-click fixes; biggest developer-delight feature | M |
| C2 | Repo knowledge base (RAG) | Index the repo's docs, ADRs, FSDs, and past review comments; agents retrieve relevant context per diff | Reviews informed by your conventions, not generic best practice | L |
| C3 | Risk prediction model | Train on your temporal store (change history + which PRs caused incidents) to predict defect probability per file | "This file caused 3 of the last 5 incidents" as a first-class gate signal | L |
| C4 | Generated-test execution | QA agent emits test skeletons today — compile & run them in a sandbox, report pass/fail in the report | Closes the loop from "you should test X" to "X was tested" | L |
| C5 | Shadow mode + A/B prompts | Run a candidate prompt/model variant silently alongside production; compare via judge panel + golden gate before promoting | Safe, measured evolution of every agent | M |
| C6 | IDE inline feedback | Surface CIAA findings in VS Code/IntelliJ at commit time (pre-PR) | Issues caught before review even starts — cheapest possible fix point | L |

## D. Measurement (know it's getting better)

| # | Feature | What it does | Effort |
| --- | --- | --- | --- |
| D1 | Golden corpus from production PRs | Anonymise real reviewed diffs (incl. your Java/DTO patterns) into the CI quality gate — grow from 12 cases to 50+ | S ⭐ |
| D2 | Precision/recall dashboard | Trend the quality-gate metrics + reviewer feedback rates per agent over releases in Insights | S |
| D3 | Cost-per-finding metric | Track tokens spent per accepted finding, per agent — the true efficiency KPI; feeds B1/B4 routing decisions | S |

⭐ Quick wins to start with: B1 (dynamic agent routing) + B3 (prompt caching) — both are small, purely additive, and immediately cut cost/latency on every single run, while D1 keeps quality measurable as you go. The strongest quality play after that is A1 self-consistency voting, and the strongest capability play is C1 auto-fix PRs since the remediation agent already produces the diffs.

Want me to implement one of the quick wins now (B1 or B3), or export this table as a markdown file (docs/QUALITY_ROADMAP.md) for sharing?

any other feature set can be added to roadmap like sonar and veracode tool front

Yes — there's a whole "platform front" CIAA hasn't built yet. Sonar and Veracode win enterprise deals less on detection and more on program management: baselines, rule governance, issue lifecycle, audit reporting, portfolio views. Here's that feature set as a roadmap extension, with the Sonar/Veracode equivalent named so the comparison is explicit.

## E. Code-quality platform front (SonarQube-style)

| # | Feature | Sonar equivalent | What it adds to CIAA | Effort |
| --- | --- | --- | --- | --- |
| E1 | Whole-repo baseline scan + "new code" mode | Clean as You Code | Scan the entire repo once to establish a baseline; PRs are judged only on new code, with legacy debt tracked separately. Today CIAA is diff-only — this adds repo health context | L |
| E2 | Quality profiles / rule management UI | Quality Profiles | Enable/disable detection rules, adjust severities, and define custom rules (regex/AST patterns) per repo or team from the UI — instead of code changes | M |
| E3 | Technical-debt quantification | SQALE rating, remediation effort | Per-issue fix-effort estimate (minutes), aggregated into an A–E maintainability rating per repo — the metric managers actually track | M |
| E4 | Code duplication detection | CPD | Copy-paste detector across the diff and repo; duplication % as a gate condition | M |
| E5 | Coverage ingestion + trends | Coverage history | Import JaCoCo/Cobertura reports from CI so coverage deltas are measured, not estimated from the diff; trend per repo in Insights | S ⭐ |
| E6 | Configurable gate conditions | Quality Gate conditions | Per-repo gate rules from the UI: "HOLD if new-code coverage < 80% OR duplication > 3% OR any new critical" — today thresholds are env vars | M |

## F. Security program front (Veracode-style)

| # | Feature | Veracode equivalent | What it adds | Effort |
| --- | --- | --- | --- | --- |
| F1 | Issue lifecycle & mitigation workflow | Flaw mitigation + approval | Findings get states (open → confirmed → mitigated → false positive → fixed), an assignee, and mitigations require security-team approval. Your valid/FP buttons are the seed of this | M |
| F2 | Policy center with grace periods | Policy scans | Org-level policies: "criticals fixed within 7 days, highs within 30"; exemptions with expiry dates; PRs evaluated against the policy, not just the diff | M |
| F3 | SBOM generation | SCA / SBOM | Emit CycloneDX/SPDX software bill of materials per repo per release — increasingly a regulatory requirement in banking | S ⭐ |
| F4 | Auditor-grade compliance reports | Compliance reporting | Exportable, signed PDF attestation per release: OWASP/PCI-DSS/CWE mapping with evidence, gate history, and reviewer sign-offs. Your compliance tab has the data; this packages it for auditors | M |
| F5 | Security hotspot review queue | Hotspot workflow | A dedicated "needs human security review" queue (uses your confidence scores: medium-confidence security findings land here instead of holding the gate) | S |
| F6 | DAST/pen-test result import | Dynamic analysis | Don't build DAST — import results (OWASP ZAP, Burp) and correlate them with static findings on the same endpoints | M |

## G. Portfolio & governance front (both tools)

| # | Feature | Equivalent | What it adds | Effort |
| --- | --- | --- | --- | --- |
| G1 | Portfolio dashboard | Sonar Portfolios / Veracode Analytics | Org-level rollup: every repo's rating, open criticals, gate pass rate, debt trend — the CISO/engineering-director view | M |
| G2 | Application risk scoring | Veracode app profiles | Composite per-repo risk score (findings + churn + coverage + dependency health + incident history) tracked over time | M |
| G3 | Jira/ServiceNow issue sync | Integrations | Findings create tickets with two-way status sync (ticket_creator.py exists as a stub to build on) | S ⭐ |
| G4 | Scheduled scans | Cron policy scans | Nightly full-repo scans independent of PRs — catches drift, new CVEs in existing dependencies | S |

Three things worth saying for your management deck narrative:

- Where CIAA already beats both: diff-native AI review, cross-repo blast radius, FSD validation, deterministic auditable gate. These platform features are about parity on program management, not catching up on detection.

- Partially built already: compliance mapping (F4's data), feedback loop (F1's seed), Insights trends (G1's seed), OSV SCA (F3's input), ticket_creator.py (G3's stub) — so most of these are extensions, not greenfield.

- Best sequencing: the ⭐ quick wins (E5 coverage ingestion, F3 SBOM, G3 Jira sync) are each small and individually demo-able; the strategic ones are E1 baseline + new-code mode (changes how the whole org perceives the tool — from "PR checker" to "code-quality platform") and F1 issue lifecycle (makes findings managed work items rather than report rows).

Want me to merge these into the existing A–D roadmap as a single docs/QUALITY_ROADMAP.md (kept out of the deck, as you said), or start implementing one of the quick wins?

can you add all these roadmaps in presentation slides with clear description

I'll add the full roadmap (quality, efficiency, advanced AI, and the Sonar/Veracode platform front) as three clearly-described table slides after the existing "Planned tasks" slide. Adding a reusable table-slide helper and the three slides:

Ran 2 commands, read 4 files, edited a file

All three roadmap slides render cleanly. Verify the closing slide and clean up:

RanVerify count + cleanup

Done. The deck is now 23 slides with the complete roadmap across four slides (the original phase overview + three detailed tables).

File: deck/CIAA_Overview.pptx

## The roadmap section now reads (slides 18–22)

| Slide | Content |
| --- | --- |
| 18 | Where CIAA goes next — the 4-phase overview (Scale-out → Enterprise access → Deeper detection → Operate at scale) |
| 19 | Planned tasks — the 12-task table incl. your FSD items |
| 20 | Detection quality & measurement (new) — A1–A6 + D1–D3: self-consistency voting, semantic dedup, auto-tuning from feedback, cross-file taint, test-impact selection, FSD requirement memory, golden corpus growth, precision/recall dashboard, cost-per-finding KPI |
| 21 | Efficiency, cost & advanced AI (new) — B1–B6 + C1–C6: dynamic agent routing ⭐, incremental re-analysis, prompt caching ⭐, tiered model routing, streaming results, diff cache, auto-fix PRs, repo RAG, risk prediction, generated-test execution, shadow mode A/B, IDE inline feedback |
| 22 | Platform front — parity with SonarQube & Veracode (new) — E/F/G items, each with a "Sonar/Veracode equivalent" column (Clean as You Code, Quality Profiles, SQALE, Flaw mitigation, Policy scans, SBOM, Portfolios…) so the audience sees exactly which competitor capability each row matches |

Each new slide has a one-line framing subtitle, full plain-English descriptions per row, color-coded themes, and an honest footer:

- Slide 20: "Quality features build on shipped foundations: evidence guard · cross-agent correlation · reviewer feedback loop · CI quality gate"

- Slide 21: "⭐ = quick win. Efficiency items compound: routing + caching + tiering apply to every analysis the org runs"

- Slide 22: "Detection stays our edge" framing + the four trimmed items (duplication detection, hotspot queue, DAST import, app risk scoring) noted so nothing from our discussion is lost

## QA

Rendered and inspected all three new slides — tables fit cleanly (9, 12, and 12 rows), no overflow, themes legible, page numbers correct, closing slide confirmed at 23. Scratch files removed.

The deck now covers the complete arc: problem → solution → how it works → coverage → techniques → governance → vs SAST → enterprise-grade → tools → 4-slide roadmap → close. That's a full management-and-engineering story in one file.